PCA PADMABATI COMPUTER ACADEMY Bonth Chhak, Bhadrak, Odisha ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ AI-ASSISTED BUILD GUIDE 10 Functional Parts — Build One by One PHP Laravel 11 + Supabase + Redis + Railway + Tailwind CSS + Alpine.js ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Each part has: What to build • Files to create • Exact AI prompt to use • Test checklist Version 1.0 • March 2026

📖 HOW TO USE THIS GUIDE

## Overview

This document breaks the full Padmabati Computer Academy website into 10 sequential functional parts. Give each part to an AI coding assistant (Claude, ChatGPT, Cursor, GitHub Copilot) one at a time. Complete each part fully before moving to the next.

| Part | Name | Estimated Time | Depends On |
| --- | --- | --- | --- |
| 1 | Infrastructure, Docker & Railway Setup | 1–2 days | Nothing — start here |
| 2 | Database Migrations & Supabase Configuration | 1–2 days | Part 1 |
| 3 | Authentication System (Register, Login, OTP, JWT) | 2–3 days | Parts 1–2 |
| 4 | Public Website — All Pages (Fully Responsive) | 5–7 days | Parts 1–3 |
| 5 | Student Dashboard — Profile, Courses, Attendance | 4–5 days | Parts 1–3 |
| 6 | Student Dashboard — Reports, Results, Materials, Fees | 3–4 days | Part 5 |
| 7 | Redis Queue System — All Background Jobs | 2–3 days | Parts 1–3 |
| 8 | Admin Dashboard — Student & Batch Management | 4–5 days | Parts 1–3, 7 |
| 9 | Admin Dashboard — Content, Settings, Reports | 3–4 days | Part 8 |
| 10 | Security Hardening, Performance & Final Deployment | 2–3 days | All Parts |

IMPORTANT: Never skip a part or jump ahead. Each part builds on the previous. If the AI makes an error, fix it before proceeding to the next part.

## How to Give Each Part to an AI

- Open a fresh AI conversation (Claude, Cursor, ChatGPT, etc.)

- Paste the "AI PROMPT TO USE" block from the part exactly as written

- Share your current file structure after the AI responds

- Run the test checklist — only proceed when ALL boxes are checked

- Commit to git before starting the next part

| Stack Reference | Value |
| --- | --- |
| PHP Framework | Laravel 11 (composer create-project laravel/laravel) |
| Database | Supabase PostgreSQL 15 (DB_CONNECTION=pgsql) |
| File Storage | Supabase Storage SDK (supabase-community/supabase-php) |
| Cache + Queue | Redis (Railway add-on, REDIS_URL env) |
| Frontend CSS | Tailwind CSS 3 (npm install tailwindcss) |
| Frontend JS | Alpine.js 3 + Axios + Chart.js |
| Templating | Laravel Blade (server-rendered, NOT a SPA) |
| PDF | DOMPDF (barryvdh/laravel-dompdf) |
| Hosting | Railway.app — 6 services (see Part 1) |
| Admin Domain | SEPARATE from student portal (see Part 1) |

| PART 1 | Infrastructure, Docker & Railway Setup |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | Set up all 6 Railway services, Dockerfiles, Nginx, Redis, Supabase project, env vars |
| Input Required | Railway account, Supabase account, GitHub account, domain name (e.g. padmabatiacademy.in) |
| Output | 6 Railway services deployed and healthy. /api/health returns 200. Custom domains + SSL active. |
| Estimated Time | 1–2 days |
| Blocks | Everything — this must be completed first |

## 1.1  What to Build

- Monorepo structure: 4 folders (frontend, admin-frontend, backend, admin-backend)

- Dockerfile for each service: PHP 8.2-fpm-alpine + Nginx + OPcache + phpredis + pdo_pgsql

- Nginx config: PORT env variable, security headers, gzip, PHP-FPM fastcgi

- railway.toml per service: build command, start command, health check

- Railway project: 6 services — frontend, admin-frontend, api, admin-api, worker, scheduler

- Railway Redis add-on connected to api, admin-api, worker, scheduler

- Supabase project: region Mumbai, storage buckets (7), RLS enabled

- All environment variables set in Railway dashboard per service

- Custom domains + SSL: www.padmabatiacademy.in, admin.padmabatiacademy.in, api.*, admin-api.*

## 1.2  Exact Files to Create

| File Path | Description |
| --- | --- |
| backend/Dockerfile | PHP 8.2-fpm-alpine, Nginx, OPcache, phpredis, pdo_pgsql, Composer 2 |
| backend/docker/nginx.conf | Nginx config: listen $PORT, PHP-FPM, security headers, gzip, deny .env |
| backend/docker/php-fpm.conf | PHP-FPM pool config: pm=dynamic, pm.max_children=16 |
| backend/docker/php.ini | opcache settings, expose_php=Off, upload_max_filesize=52M |
| backend/railway.toml | builder=DOCKERFILE, startCommand, healthcheck path=/api/health |
| backend/.env.example | All required env vars listed with placeholder values |
| admin-backend/Dockerfile | Same as backend (copy, adjust CORS_ADMIN_ORIGINS) |
| admin-backend/railway.toml | Same pattern, different health check |
| frontend/Dockerfile | PHP + Nginx + Node for Vite build |
| admin-frontend/Dockerfile | Same as frontend |
| docker-compose.yml | Local dev: mysql/postgres, redis, php services together |

## 1.3  Railway Service Map

| Service | Root Dir | Domain | Start Command |
| --- | --- | --- | --- |
| pca-frontend | ./frontend | www.padmabatiacademy.in | nginx + php-fpm |
| pca-admin-frontend | ./admin-frontend | admin.padmabatiacademy.in | nginx + php-fpm |
| pca-api | ./backend | api.padmabatiacademy.in | nginx + php-fpm |
| pca-admin-api | ./admin-backend | admin-api.padmabatiacademy.in | nginx + php-fpm |
| pca-worker | ./backend | (none) | php artisan queue:work redis --tries=3 |
| pca-scheduler | ./backend | (none) | php artisan schedule:work |

## 1.4  Supabase Setup Checklist

- Create project at supabase.com — name: pca-production — region: ap-south-1 (Mumbai)

- Copy: Project URL, anon key, service_role key, DB host/port/password

- Create 7 storage buckets: profile-photos (private), materials (private), certificates (private), gallery (public), receipts (private), notices (public), gallery-thumbnails (public)

- Enable RLS on: students, enrolments, attendance, payments, marks, weekly_reports, feedback

- Enable Realtime on: notices table

## 1.5  AI Prompt

▶ AI PROMPT TO USE:

You are building a PHP Laravel 11 website for Padmabati Computer Academy (Bhadrak, Odisha). Tech stack: PHP 8.2, Laravel 11, Supabase PostgreSQL, Supabase Storage, Redis, Railway, Tailwind CSS 3, Alpine.js 3. TASK: Set up the complete infrastructure for this project. Create the following folder structure in a monorepo: padmabati-academy/ ├── backend/ (Student API — PHP Laravel) ├── admin-backend/ (Admin API — PHP Laravel, SEPARATE) ├── frontend/ (Public + Student Portal — PHP Laravel) └── admin-frontend/ (Admin Panel — PHP Laravel, SEPARATE) For EACH of the 4 folders, create: 1. Dockerfile (php:8.2-fpm-alpine + Nginx + OPcache + phpredis + pdo_pgsql extensions) - Multi-stage: node:20-alpine for Vite assets, then php:8.2-fpm-alpine - Install: pdo, pdo_pgsql, gd, bcmath, opcache, pcntl; pecl install redis - Run: composer install --no-dev --optimize-autoloader; php artisan config:cache - CMD: start php-fpm then nginx 2. docker/nginx.conf - listen on $PORT (Railway injects PORT env) - fastcgi_pass 127.0.0.1:9000 - Security headers: X-Frame-Options DENY, X-Content-Type-Options nosniff, HSTS, Referrer-Policy, Permissions-Policy, server_tokens off - Block: /.env, /.git, /vendor, /storage - gzip on for text/html, application/json, text/css, application/javascript 3. railway.toml - builder = DOCKERFILE - healthcheck: path=/api/health, interval=30, timeout=10 - restartPolicyType = ON_FAILURE 4. .env.example with ALL required variables (see list below) Required .env.example variables: APP_KEY, APP_ENV=production, APP_DEBUG=false, APP_URL DB_CONNECTION=pgsql, DB_HOST, DB_PORT=5432, DB_DATABASE=postgres, DB_USERNAME=postgres, DB_PASSWORD SUPABASE_URL, SUPABASE_ANON_KEY, SUPABASE_SERVICE_KEY REDIS_URL, CACHE_DRIVER=redis, SESSION_DRIVER=redis, QUEUE_CONNECTION=redis MAIL_MAILER=smtp, MAIL_HOST, MAIL_PORT=587, MAIL_USERNAME, MAIL_PASSWORD TWILIO_SID, TWILIO_TOKEN, TWILIO_FROM ADMIN_ALLOWED_IPS (admin-backend only) CORS_ALLOWED_ORIGINS (api only — value: https://www.padmabatiacademy.in) CORS_ADMIN_ORIGINS (admin-api only — value: https://admin.padmabatiacademy.in) Also create docker-compose.yml for local development: services: postgres (postgres:15), redis, backend (build ./backend), frontend (build ./frontend) network: pca-network Also create a /api/health route in backend and admin-backend that returns: {"status":"ok","service":"pca-api","timestamp":"..."} with HTTP 200 Output all files with complete working content. No placeholders.

## 1.6  Test Checklist (complete before Part 2)

| # | Test | Pass? |
| --- | --- | --- |
| 1 | docker-compose up runs without errors locally | ☐ |
| 2 | GET http://localhost:8000/api/health returns {"status":"ok"} | ☐ |
| 3 | All 4 Dockerfiles build successfully: docker build ./backend | ☐ |
| 4 | All 6 Railway services show "Active" in Railway dashboard | ☐ |
| 5 | GET https://api.padmabatiacademy.in/api/health returns 200 | ☐ |
| 6 | GET https://admin-api.padmabatiacademy.in/api/health returns 200 | ☐ |
| 7 | HTTPS green lock on all 4 domains in browser | ☐ |
| 8 | curl -I https://api.padmabatiacademy.in shows X-Frame-Options: DENY | ☐ |
| 9 | Redis add-on shows "Connected" in Railway dashboard | ☐ |
| 10 | Supabase project shows "Active" with 0 tables (migrations come in Part 2) | ☐ |

| PART 2 | Database Migrations & Supabase Configuration |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | All Laravel migrations run against Supabase PostgreSQL. All 20 tables created. RLS policies applied. |
| Input Required | Supabase DB credentials from Part 1, backend folder from Part 1 |
| Output | php artisan migrate runs cleanly. All tables visible in Supabase Table Editor. Seeders populate test data. |
| Estimated Time | 1–2 days |
| Depends On | Part 1 complete |

## 2.1  Tables to Create (20 total)

| Migration File | Table Name | Key Columns |
| --- | --- | --- |
| 001_create_users | users | id, name, email, phone, password, role(enum), status, email_verified_at, last_login_at, softDeletes |
| 002_create_students | students | id, user_id(FK), student_code(unique), father_name, dob, gender, address, aadhaar_encrypted, photo_url |
| 003_create_staff | staff | id, user_id(FK), designation, qualification, subjects, join_date |
| 004_create_courses | courses | id, name, slug(unique), code, category(enum), duration_months, fee, description, syllabus(jsonb), feature_image_url, status, show_on_website, icon |
| 005_create_batches | batches | id, name, course_id(FK), faculty_id(FK→staff), start_date, end_date, schedule(jsonb), capacity, room, status |
| 006_create_enrolments | enrolments | id, student_id(FK), course_id(FK), batch_id(FK), enrol_date, fee_total, fee_paid, status(enum), cert_issued |
| 007_create_attendance | attendance | id, student_id(FK), batch_id(FK), date, status(P/A/L/H enum), marked_by(FK→users) — unique(student_id,date) |
| 008_create_payments | payments | id, enrolment_id(FK), amount, mode(enum: cash/online/upi/cheque), receipt_no(unique), date, recorded_by, receipt_url |
| 009_create_assessments | assessments | id, name, course_id(FK), batch_id(FK), date, max_marks, pass_marks, published_at |
| 010_create_marks | marks | id, assessment_id(FK), student_id(FK), marks_obtained(numeric 5,2), grade, rank, published |
| 011_create_weekly_reports | weekly_reports | id, student_id(FK), batch_id(FK), week_no, week_start, topics_covered(text), assignments_done, assignments_total, quiz_score, remarks, rating(1-5), created_by |
| 012_create_notices | notices | id, title, type(enum), content(text), target_type(all/course/batch), target_id, attachment_url, publish_at(timestamptz), archived_at, created_by |
| 013_create_materials | materials | id, title, course_id(FK), module_name, file_url, storage_path, file_type, download_count, created_by |
| 014_create_feedback | feedback | id, student_id(FK), type(enum), category, rating(1-5), comment, is_anonymous, status(open/in_progress/resolved), reply, replied_by, replied_at |
| 015_create_enquiries | enquiries | id, name, phone, email, course_interest, message, status(enum), notes, follow_up_date, converted_student_id |
| 016_create_gallery | gallery | id, caption, category, file_url, storage_path, is_public, sort_order, uploaded_by |
| 017_create_certificates | certificates | id, student_id(FK), course_id(FK), cert_no(unique), issue_date, status, file_url, qr_token(unique) |
| 018_create_site_settings | site_settings | id, key(unique), value(text), updated_by, updated_at |
| 019_sanctum_tokens | personal_access_tokens | (Laravel Sanctum default migration) |
| 020_create_activity_log | activity_log | (spatie/laravel-activitylog default — uses jsonb for properties) |

## 2.2  Supabase RLS Policies (run in SQL Editor after migrate)

-- Run ALL of these in Supabase Dashboard > SQL Editor ALTER TABLE students ENABLE ROW LEVEL SECURITY; ALTER TABLE enrolments ENABLE ROW LEVEL SECURITY; ALTER TABLE attendance ENABLE ROW LEVEL SECURITY; ALTER TABLE payments ENABLE ROW LEVEL SECURITY; ALTER TABLE marks ENABLE ROW LEVEL SECURITY; ALTER TABLE weekly_reports ENABLE ROW LEVEL SECURITY; ALTER TABLE feedback ENABLE ROW LEVEL SECURITY; -- Students can only see their own records CREATE POLICY "student_own" ON students FOR ALL USING (user_id = auth.uid()); CREATE POLICY "own_enrolments" ON enrolments FOR SELECT USING ( student_id IN (SELECT id FROM students WHERE user_id = auth.uid())); CREATE POLICY "own_attendance" ON attendance FOR SELECT USING ( student_id IN (SELECT id FROM students WHERE user_id = auth.uid())); -- Public read for published courses, public notices, public gallery ALTER TABLE courses ENABLE ROW LEVEL SECURITY; ALTER TABLE notices ENABLE ROW LEVEL SECURITY; ALTER TABLE gallery ENABLE ROW LEVEL SECURITY; CREATE POLICY "public_courses" ON courses FOR SELECT USING (status = 'published'); CREATE POLICY "public_notices" ON notices FOR SELECT USING (publish_at <= NOW()); CREATE POLICY "public_gallery" ON gallery FOR SELECT USING (is_public = true); -- Enable Realtime on notices ALTER PUBLICATION supabase_realtime ADD TABLE notices;

## 2.3  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy website. Stack: PHP 8.2, Laravel 11, Supabase PostgreSQL. Part 1 (Docker/Railway setup) is complete. DB_CONNECTION=pgsql is configured. TASK: Create all 20 Laravel database migrations for this academic management system. Requirements: 1. Use PostgreSQL-compatible column types: jsonb (not json), timestamptz (not timestamp for dates with timezone) 2. Use $table->softDeletes() on: users, students, courses, batches, enrolments 3. Use proper foreign key constraints with constrained() and cascadeOnDelete() where appropriate 4. Add indexes on frequently queried columns: status, batch_id, student_id, course_id, publish_at 5. Add unique constraints: users.email, users.phone, students.student_code, courses.slug, courses.code, payments.receipt_no, certificates.cert_no, certificates.qr_token, site_settings.key 6. Add composite unique: attendance(student_id, date) Create ALL 20 migrations listed below: 001_create_users_table: id, name(100), email(191 unique nullable), phone(15 unique), password, role(enum: super_admin/admin/student), status(enum: active/inactive/suspended), email_verified_at, phone_verified_at, last_login_at, timestamps, softDeletes 002_create_students_table: id, user_id(FK→users cascade), student_code(20 unique), father_name(100 nullable), mother_name(100 nullable), dob(date nullable), gender(enum nullable), address(text nullable), aadhaar_encrypted(text nullable), photo_url(nullable), qualification(100 nullable), timestamps 003_create_staff_table: id, user_id(FK→users), designation(100), qualification(nullable), subjects(text nullable), join_date(date nullable), timestamps 004_create_courses_table: id, name(200), slug(200 unique), code(20 unique), category(enum: basic/professional/advanced/certification), duration_months(smallint), fee(integer), description(text nullable), syllabus(jsonb nullable), feature_image_url(nullable), icon(10 nullable), status(enum: draft/published/archived default draft), show_on_website(boolean default false), timestamps, softDeletes 005_create_batches_table: id, name(200), course_id(FK), faculty_id(FK→staff nullable), start_date, end_date nullable, schedule(jsonb nullable), capacity(smallint), room(100 nullable), status(enum: upcoming/active/completed/cancelled), timestamps, softDeletes 006_create_enrolments_table: id, student_id(FK), course_id(FK), batch_id(FK), enrol_date(date), fee_total(integer), fee_paid(integer default 0), status(enum: active/completed/dropped/on_hold default active), cert_issued(boolean default false), cert_issue_date(date nullable), timestamps, softDeletes 007_create_attendance_table: id, student_id(FK), batch_id(FK), date(date), status(enum: present/absent/leave/holiday), marked_by(FK→users nullable), notes(nullable), timestamps — unique(student_id, date) 008_create_payments_table: id, enrolment_id(FK), amount(integer), mode(enum: cash/online/upi/cheque), receipt_no(unique), date(date), recorded_by(FK→users nullable), receipt_url(nullable), timestamps 009_create_assessments_table: id, name(200), course_id(FK), batch_id(FK), date(date), max_marks(integer), pass_marks(integer), published_at(timestamptz nullable), timestamps 010_create_marks_table: id, assessment_id(FK), student_id(FK), marks_obtained(decimal 5,2), grade(20 nullable), rank(smallint nullable), published(boolean default false), timestamps 011_create_weekly_reports_table: id, student_id(FK), batch_id(FK), week_no(smallint), week_start(date), topics_covered(text nullable), assignments_done(smallint default 0), assignments_total(smallint default 0), quiz_score(decimal 5,2 nullable), remarks(text nullable), rating(smallint nullable), created_by(FK→users nullable), timestamps 012_create_notices_table: id, title(300), type(enum: urgent/info/exam/event/holiday default info), content(text), target_type(enum: all/course/batch default all), target_id(nullable), attachment_url(nullable), publish_at(timestamptz), archived_at(timestamptz nullable), created_by(FK→users), timestamps 013_create_materials_table: id, title(300), course_id(FK), module_name(200 nullable), file_url(text), storage_path(text), file_type(50), download_count(integer default 0), created_by(FK→users), timestamps 014_create_feedback_table: id, student_id(FK nullable), type(enum: general/faculty/course/complaint/suggestion), category(100 nullable), rating(smallint nullable), comment(text nullable), is_anonymous(boolean default false), status(enum: open/in_progress/resolved default open), reply(text nullable), replied_by(FK→users nullable), replied_at(timestamptz nullable), timestamps 015_create_enquiries_table: id, name(150), phone(15), email(nullable), course_interest(200 nullable), message(text nullable), status(enum: new/contacted/admitted/not_interested default new), notes(text nullable), follow_up_date(date nullable), converted_student_id(FK→students nullable), timestamps 016_create_gallery_table: id, caption(300 nullable), category(100 nullable), file_url(text), storage_path(text), is_public(boolean default true), sort_order(integer default 0), uploaded_by(FK→users nullable), timestamps 017_create_certificates_table: id, student_id(FK), course_id(FK), cert_no(unique), issue_date(date), status(enum: issued/revoked), file_url(nullable), qr_token(unique), timestamps 018_create_site_settings_table: id, key(unique), value(text), updated_by(FK→users nullable), timestamps 019: Run: php artisan vendor:publish --tag=sanctum-migrations 020: Run: php artisan vendor:publish --tag=activitylog-migrations After ALL migrations, create a DatabaseSeeder that: - Creates 1 super_admin user (email: admin@padmabatiacademy.in, password: Admin@1234) - Creates 3 sample courses (DCA, Tally, MS Office) with status=published, show_on_website=true - Creates 1 active batch for DCA - Creates 5 sample student users with enrolments - Seeds site_settings with: academy_name, address, phone, email, google_map_url, justdial_rating=4.9 Run: php artisan migrate:fresh --seed and confirm all 20 tables appear in Supabase Table Editor.

## 2.4  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | php artisan migrate:fresh --seed runs with no errors | ☐ |
| 2 | All 20 tables visible in Supabase Dashboard > Table Editor | ☐ |
| 3 | RLS SQL policies applied — test in Supabase SQL: SELECT * FROM students (should return 0 via anon) | ☐ |
| 4 | Seeded admin user can log in locally | ☐ |
| 5 | site_settings table has academy_name, address, justdial_rating rows | ☐ |
| 6 | courses table has 3 published courses | ☐ |
| 7 | php artisan migrate:rollback runs cleanly (no FK constraint errors) | ☐ |

| PART 3 | Authentication System — Register, Login, OTP, JWT |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | Complete auth: student register with OTP, login, forgot password, role-based access, session management |
| Output | Register/login pages working. OTP sent via SMS. JWT tokens issued. Role middleware protecting routes. |
| Estimated Time | 2–3 days |
| Depends On | Parts 1–2 |

## 3.1  What to Build

- User registration: name, phone, email, password → OTP sent to phone

- OTP verification page → account activated on verify

- Login: email/phone + password → Sanctum token returned

- Forgot password: phone → OTP → new password form

- Role middleware: EnsureAdmin, EnsureStudent — protect dashboard routes

- Rate limiting: 5 login attempts/5min, 3 OTPs/10min per IP

- Admin IP whitelist middleware for admin-backend routes

- Session: Redis-backed, 8 hour expiry, Secure+HttpOnly+SameSite=Strict cookies

- Blade views: login.blade.php, register.blade.php, otp-verify.blade.php, forgot-password.blade.php

- All forms: responsive (Tailwind), Alpine.js validation, CSRF tokens

## 3.2  Files to Create

| File | Purpose |
| --- | --- |
| app/Http/Controllers/Auth/RegisterController.php | Handle registration + OTP dispatch |
| app/Http/Controllers/Auth/LoginController.php | Login, token issue, failed attempt tracking |
| app/Http/Controllers/Auth/OtpController.php | Send OTP, verify OTP, resend OTP |
| app/Http/Controllers/Auth/PasswordResetController.php | Forgot password via OTP flow |
| app/Http/Requests/RegisterRequest.php | Validate: name, phone, email, password rules |
| app/Http/Requests/LoginRequest.php | Validate: email/phone, password |
| app/Http/Middleware/EnsureStudent.php | Redirect non-students to login |
| app/Http/Middleware/EnsureAdmin.php | Redirect non-admins to 403 |
| app/Http/Middleware/AdminIpWhitelist.php | Check ADMIN_ALLOWED_IPS env var |
| app/Http/Middleware/SanitizeInput.php | trim + strip_tags on all string inputs |
| app/Services/OtpService.php | Generate 6-digit OTP, store in Redis with 10min TTL |
| app/Services/SmsService.php | Send SMS via Twilio (or MSG91 as fallback) |
| resources/views/auth/login.blade.php | Responsive login form, Tailwind, Alpine.js validation |
| resources/views/auth/register.blade.php | Multi-step: details → OTP verify |
| resources/views/auth/otp-verify.blade.php | OTP input with countdown timer (Alpine.js) |
| resources/views/auth/forgot-password.blade.php | Phone → OTP → new password |
| routes/web.php | Auth routes: /login, /register, /otp, /logout, /forgot-password |
| routes/api.php | API auth routes: /api/auth/* |

## 3.3  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1 & 2 done. Stack: PHP 8.2, Laravel 11, Supabase PostgreSQL, Redis, Tailwind CSS 3, Alpine.js 3. Packages already installed: laravel/sanctum, spatie/laravel-permission, spatie/laravel-activitylog. TASK: Build the complete authentication system. REGISTER FLOW: 1. GET /register → show register form (Blade + Tailwind + Alpine.js validation) Fields: Full Name, Phone (Indian 10-digit), Email (optional), Password, Confirm Password Alpine.js: live validation (phone regex ^[6-9][0-9]{9}$, password min 8 chars, match) 2. POST /register → RegisterController@store: - Validate using RegisterRequest (name: regex /^[\p{L} .]+$/u, phone unique, email unique nullable) - strip_tags on name, city (SanitizeInput middleware) - Hash password: Hash::make($password) - Create user (status = inactive) - Generate 6-digit OTP, store in Redis: "otp:{phone}" => OTP, TTL 10 minutes - Dispatch SendOtpJob (queue: critical) — sends SMS via Twilio - Redirect to /otp-verify?phone={phone} OTP VERIFY FLOW: 3. GET /otp-verify → show OTP form with countdown timer (Alpine.js: 120s countdown, resend button appears after) 4. POST /otp-verify → OtpController@verify: - Rate limit: 10 OTP attempts per IP per 10 minutes (abort 429 if exceeded) - Get OTP from Redis, compare with submitted OTP (hash_equals for timing safety) - If match: update user status=active, phone_verified_at=now(), delete Redis key - Log in the user (Auth::login($user)) - Redirect to /student/dashboard 5. POST /otp/resend → rate limit 3 resends per 10 min per IP, regenerate OTP, re-dispatch job LOGIN FLOW: 6. GET /login → login form (Blade + Tailwind + Alpine.js) Fields: Email or Phone, Password, Remember Me checkbox 7. POST /login → LoginController@store: - Rate limit: 5 attempts per 5 minutes per IP+email key - Find user by email OR phone - Hash::check($password, $user->password) - If fails: RateLimiter::hit(), throw ValidationException with "Invalid credentials" - If passes: RateLimiter::clear(), Auth::login($user, $remember) - Update last_login_at = now() - Log activity: activity()->causedBy($user)->log("logged_in") - Redirect based on role: student → /student/dashboard, admin → /admin/dashboard FORGOT PASSWORD: 8. GET /forgot-password → phone input form 9. POST /forgot-password → send OTP to phone 10. POST /forgot-password/reset → verify OTP + update password (Hash::make) MIDDLEWARE: 11. EnsureStudent: check Auth::check() && Auth::user()->role === "student" else redirect /login 12. EnsureAdmin: check role in ["admin","super_admin"] else abort(403) 13. AdminIpWhitelist: read ADMIN_ALLOWED_IPS env, if not empty check $request->ip() 14. SanitizeInput: foreach string input: trim() and strip_tags() 15. Register all middleware in bootstrap/app.php BLADE VIEWS — fully responsive Tailwind CSS: - All auth pages: centered card on all screen sizes, max-w-md mx-auto - Navy background (#0A1628), white card, amber accents (#D4A853) - Alpine.js: inline validation on blur, error messages below fields - CSRF @csrf in all forms - Flash messages: success (green), error (red) banners ROUTES (routes/web.php): Route::get('/login', [LoginController::class, 'create'])->name('login'); Route::post('/login', [LoginController::class, 'store']); Route::post('/logout', [LoginController::class, 'destroy'])->name('logout'); Route::get('/register', [RegisterController::class, 'create'])->name('register'); Route::post('/register', [RegisterController::class, 'store']); Route::get('/otp-verify', [OtpController::class, 'show'])->name('otp.show'); Route::post('/otp-verify', [OtpController::class, 'verify'])->name('otp.verify'); Route::post('/otp/resend', [OtpController::class, 'resend'])->name('otp.resend'); Route::get('/forgot-password', ...)->name('password.request'); Route::post('/forgot-password', ...)->name('password.email'); Route::post('/forgot-password/reset', ...)->name('password.reset'); Output all files with complete working code.

## 3.4  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | GET /register shows responsive form on mobile (360px) and desktop | ☐ |
| 2 | POST /register with invalid phone shows Alpine.js error instantly (no page reload) | ☐ |
| 3 | POST /register with valid data creates user with status=inactive in DB | ☐ |
| 4 | OTP is stored in Redis with 10min TTL (check with redis-cli TTL otp:{phone}) | ☐ |
| 5 | POST /otp-verify with correct OTP activates user and redirects to dashboard | ☐ |
| 6 | POST /login 6th attempt in 5 min returns "Too many attempts" error | ☐ |
| 7 | Logged-in student cannot access /admin/dashboard (gets 403) | ☐ |
| 8 | Logged-in admin cannot access /student routes | ☐ |
| 9 | All forms have @csrf and X-Frame-Options header present | ☐ |
| 10 | POST /logout clears session and redirects to /login | ☐ |

| PART 4 | Public Website — All Pages (Fully Responsive) |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | All 10 public pages built, fully responsive (mobile/tablet/desktop), dynamic data from Supabase |
| Output | Every public page renders correctly on 360px mobile. All DB data (courses, notices, gallery) loads dynamically. |
| Estimated Time | 5–7 days |
| Depends On | Parts 1–3 |

## 4.1  Pages to Build

| Page | Route | Key Dynamic Content | Responsive Notes |
| --- | --- | --- | --- |
| Home | GET / | Courses from DB, JustDial rating from site_settings, latest notices, gallery preview | Hero: 1-col mobile → 2-col lg. Course grid: 1→2→3 cols |
| Courses | GET /courses | All published courses, filter by category (Alpine.js) | Cards: 1-col → 2-col sm → 3-col lg. Sticky filter top mobile |
| Course Detail | GET /courses/{slug} | Course from DB, syllabus (JSONB parsed), enrol CTA | Single col mobile, sidebar on lg+ |
| Gallery | GET /gallery | Photos from Supabase Storage gallery bucket | Masonry: 1→2→3 cols. Lightbox modal (Alpine.js) |
| Notice Board | GET /notices | Published notices from DB, paginated | Card list mobile, table layout lg+ |
| Results | GET /results | Published marks + assessment names (searchable) | Search input full-width. Results: cards mobile → table lg |
| Contact | GET /contact | Address/phone/email/map from site_settings | Stack: info → form → map. Map: full-width iframe mobile |
| Reviews | GET /reviews | Internal feedback ratings + Google Business embed | Stars breakdown: full-width. 2-col on lg |
| Admission Form | GET /admission | Courses list for dropdown (from DB) | Single col always. File upload with size hint |
| Reviews Submit | POST /reviews/store | Authenticated students only | Redirect to login if not auth |

## 4.2  Blade Components to Create

- <x-navbar /> — sticky, hamburger mobile, user dropdown if logged in, Tailwind, Alpine.js

- <x-footer /> — links, social icons, Google Map link, contact info, copyright

- <x-course-card :course /> — icon, name, duration, fee, badge, Enroll button

- <x-notice-item :notice /> — type badge (color by type), title, date, download link

- <x-gallery-item :photo /> — image placeholder, hover overlay, lightbox trigger

- <x-stat-counter :value :label /> — animated count-up on scroll (Alpine.js Intersection Observer)

- <x-star-rating :rating :count /> — filled/empty stars SVG display

- <x-flash-message /> — success/error session flash banner

- <x-seo :title :description /> — meta tags block for each page

## 4.3  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1-3 complete. Stack: PHP 8.2, Laravel 11, Supabase PostgreSQL, Tailwind CSS 3, Alpine.js 3, Blade templates. TASK: Build ALL 10 public website pages with dynamic data from DB. SHARED REQUIREMENTS for all pages: - Extend layouts/public.blade.php (already created in Part 3) - Use Tailwind CSS responsive prefixes: sm:, md:, lg:, xl: (mobile-first) - Navy color scheme: bg-[#0A1628], accent amber-500 (#D4A853), teal (#0D9488) - Add meta tags via <x-seo> component for SEO on each page - All pages must look correct at: 360px (mobile), 768px (tablet), 1280px (desktop) CREATE BLADE COMPONENTS in resources/views/components/: navbar.blade.php: - Fixed top, bg-[#0A1628]/95 backdrop-blur, height 64px - Logo: PCA initials badge + "Padmabati Academy" text - Desktop links: Courses, Gallery, Notices, Contact (hidden on mobile) - Mobile: hamburger button (@click="menuOpen=!menuOpen", Alpine.js) - Mobile menu: full-width dropdown, same links - If Auth::check(): show "Dashboard" + logout button; else Login + Enroll buttons footer.blade.php: - 4-col grid on lg, 2-col on sm, 1-col on mobile - Col 1: Academy logo + description + social media icons (from site_settings) - Col 2: Quick links, Col 3: Courses, Col 4: Contact info - Bottom: copyright + Google Map link from site_settings course-card.blade.php: accepts $course object notice-item.blade.php: type badge colored by type BUILD HomeController@index — GET /: - Query: published courses (limit 6), latest 5 notices, 6 gallery photos, site_settings (academy_name, hero_title, hero_desc, justdial_rating, stats_*) - Stats: total students count from DB, total courses, years since founding (2020) - Pass to view: $courses, $notices, $gallery, $siteSettings, $stats HOME BLADE: Section 1 — Hero: full viewport height, gradient bg-[#0A1628]→bg-[#112240] Left: badge "JustDial ★ {{justdial_rating}}", h1 title, description, 2 CTA buttons (Enroll/Courses) Stats row: 3 items (Students, Courses, Years) — numbers animate up on page load (Alpine.js) Right (hidden on mobile, grid on lg): 4 course quick-cards Section 2 — Featured Courses: @foreach($courses) → <x-course-card> Section 3 — Why Choose Us: 4 feature cards (Certified Faculty, Modern Labs, Placement Help, Flexible Batches) Section 4 — Latest Notices: @foreach first 4 notices → <x-notice-item> Section 5 — Gallery Preview: masonry grid @foreach first 6 gallery photos Section 6 — CTA Banner: "Ready to Start?" with Enroll Now button BUILD CoursesController@index — GET /courses: - Query all published courses, group by category - Alpine.js filter: x-data="{filter:'all'}" — filter buttons per category - Each course card shows: icon, name, duration, fee formatted (₹X,XXX), badge, Enroll CTA - Course detail: CoursesController@show — GET /courses/{slug} Show full course: description, syllabus (parse JSONB as accordion, Alpine.js), duration, fee, certificate type, available batches (from batches table) BUILD GalleryController@index — GET /gallery: - Query public gallery records from DB (file_url from Supabase Storage) - Category filter buttons (Alpine.js) - Masonry CSS grid (CSS columns: 1 mobile, 2 sm, 3 lg) - Lightbox: Alpine.js modal with prev/next arrows BUILD NoticeController@publicIndex — GET /notices: - Query published notices (publish_at <= now()), paginate(10) - Search: input triggers GET /notices?search=X — filter by title ILIKE - Type filter buttons (Alpine.js on page, or GET param) - Each notice: type badge (urgent=red, exam=blue, event=green, holiday=amber), date, download link BUILD ContactController@index — GET /contact: - Load site_settings: address, phone, email, whatsapp, google_map_url - LEFT col: contact info cards (address/phone/email/hours) - RIGHT col: enquiry form (Name, Phone, Email, Course interest, Message) POST /contact → store in enquiries table, send acknowledgment email (dispatch job) - Below: Google Map iframe (embed src from site_settings.google_map_url) BUILD ReviewController@index — GET /reviews: - Aggregate: avg rating, count per star (1-5), recent 10 reviews - Display: overall score badge, star breakdown bars, review cards - Google Business embed widget (iframe or JS embed from site_settings) - Review form (authenticated students only): star picker (Alpine.js), category, comment BUILD AdmissionController@create — GET /admission: - Form: name, dob, gender, father_name, phone, email, address, course_interest (dropdown from courses), batch_preference, message - POST /admission → validate → store in enquiries → dispatch AcknowledgeEnquiryJob - Show success page with enquiry reference number Output ALL controllers, views, routes, and components with complete working code. All Tailwind classes must be utility-only (no custom CSS files needed except app.css for @tailwind directives).

## 4.4  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | GET / loads on 360px mobile — no horizontal scroll, hero looks good | ☐ |
| 2 | JustDial rating badge shows on homepage (from site_settings) | ☐ |
| 3 | Course grid: 1 col mobile, 2 col tablet, 3 col desktop | ☐ |
| 4 | Gallery lightbox opens and prev/next works | ☐ |
| 5 | Notice search: typing in search box filters results without page reload | ☐ |
| 6 | Contact enquiry form submits and shows success message | ☐ |
| 7 | Google Map iframe loads on contact page | ☐ |
| 8 | All nav links work on mobile hamburger menu | ☐ |
| 9 | Unauthenticated user clicking review form is redirected to /login | ☐ |
| 10 | php artisan route:list shows all 10+ public routes | ☐ |

| PART 5 | Student Dashboard — Profile, Courses, Attendance |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | Core student portal: dashboard home, profile management, enrolled course view, attendance calendar |
| Output | Student logs in, sees dashboard with stats. Can view/edit profile. Attendance calendar renders with color codes. |
| Estimated Time | 4–5 days |
| Depends On | Parts 1–3 |

## 5.1  Features to Build

- Student sidebar layout — collapsible on mobile (Alpine.js), links to all dashboard sections

- Dashboard home — KPI cards: attendance %, modules completed, upcoming class, fee balance

- Profile page — view all info, edit: phone (OTP re-verify), email, address, photo (Supabase Storage)

- My Courses — enrolled course with progress ring (Alpine.js SVG circle), module list

- Attendance — monthly calendar (7-col CSS grid), color: present=teal, absent=red, holiday=amber

- Attendance summary — present count, absent count, total working days, overall % with circular progress

- Leave application form — date range, reason, submit → stored in attendance as "leave"

- Profile photo upload — drag & drop, preview before upload, Supabase Storage bucket: profile-photos

## 5.2  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1-4 complete. Stack: PHP 8.2, Laravel 11, Supabase PostgreSQL, Supabase Storage, Tailwind CSS, Alpine.js. TASK: Build the Student Dashboard — Part A: Home, Profile, Courses, Attendance. LAYOUT — resources/views/layouts/student.blade.php: - Fixed top navbar (same <x-navbar> from Part 4) - Left sidebar: 260px wide, bg-[#0A1628], fixed on desktop Links: Dashboard, My Profile, My Courses, Attendance, Study Materials, Fees, My Results, Notices, Certificates, Feedback, Settings Each link: icon + label, active state = amber text + amber-tinted bg Mobile: sidebar hidden by default, toggled by hamburger (Alpine.js overlay) - Main content: margin-left: 260px on desktop, full-width on mobile - pt-16 to clear the fixed navbar DASHBOARD HOME — student/dashboard.blade.php: - Route: GET /student/dashboard (middleware: EnsureStudent) - Controller: Student\DashboardController@index - Load: attendance summary (% this month), enrolled course progress, next class from batch schedule, fee balance (fee_total - fee_paid), latest 3 notices for student's batch KPI Cards (grid: 2-col mobile, 4-col lg): 1. Attendance %: teal icon, circular progress SVG 2. Modules Done: X/Y — blue icon 3. Next Class: time from batch schedule or "No class" — amber icon 4. Fee Balance: ₹X,XXX — red if >0, green if paid — money icon Recent notices (3 items) below KPIs Welcome banner: "Welcome back, {name}!" with profile photo avatar PROFILE — student/profile/index.blade.php: - Route: GET /student/profile - Load student + user data Profile card (top): photo, name, student_code, enrolled course name Info grid (below): 2-col on md+, 1-col mobile Read-only fields: Student Code, Date of Birth, Gender, Father Name, Enrolled Course, Join Date Editable fields: Phone (with "Change" button → OTP flow), Email, Address, Profile Photo PROFILE PHOTO UPLOAD: - POST /student/profile/photo - Alpine.js: drag-and-drop zone + click to select + preview before upload - On submit: validate (image, mimes:jpg,jpeg,png,webp, max:2048) - Resize to 400x400 (intervention/image-laravel), encode to webp - Upload to Supabase Storage bucket "profile-photos", path "students/{student_id}/profile.webp" - Save public URL to students.photo_url in DB MY COURSES — student/courses/index.blade.php: - Route: GET /student/courses - Load: enrolments with course, batch, progress data - Each enrolled course card: SVG progress ring: Alpine.js calculates stroke-dashoffset from % complete Course name, batch name, timing, faculty name "Continue" button → course detail view - Course detail: GET /student/courses/{enrolment_id} Accordion list of modules (from courses.syllabus JSONB) Each module: completed checkbox (toggled by POST /student/courses/progress) Module status: Completed (teal) / In Progress (amber) / Upcoming (gray) ATTENDANCE — student/attendance/index.blade.php: - Route: GET /student/attendance - Load: all attendance records for current month, monthly summary stats Calendar grid: 7-col CSS grid (Mon-Sun header row) Empty cells for days before month starts Each day cell: colored by status: Present = bg-teal-500 text-white Absent = bg-red-500 text-white Holiday = bg-amber-400 text-gray-900 Leave = bg-blue-400 text-white Future/no-data = bg-gray-100 text-gray-400 Hover: show tooltip with status text (Alpine.js) Month navigation: prev/next buttons (Alpine.js x-data={month, year}) On month change: fetch /api/student/attendance?month=X&year=Y via axios, re-render calendar Summary row: Present X ¦ Absent X ¦ Leave X ¦ Holiday X ¦ Total Working Days X ¦ Attendance % Circular progress indicator for overall attendance % (SVG, Alpine.js) Red warning banner if attendance < 75% LEAVE APPLICATION: - Modal form (Alpine.js x-show), trigger button on attendance page - Fields: From Date, To Date, Reason (textarea) - POST /student/attendance/leave → store in attendance table as status=leave - Flash success message ROUTES (add to routes/web.php under EnsureStudent middleware group): Route::prefix('student')->middleware('auth', 'student')->group(function() { Route::get('/dashboard', [DashboardController::class, 'index']); Route::get('/profile', [ProfileController::class, 'index']); Route::post('/profile/photo', [ProfileController::class, 'uploadPhoto']); Route::put('/profile', [ProfileController::class, 'update']); Route::get('/courses', [CourseProgressController::class, 'index']); Route::get('/courses/{id}', [CourseProgressController::class, 'show']); Route::post('/courses/progress', [CourseProgressController::class, 'updateProgress']); Route::get('/attendance', [AttendanceController::class, 'index']); Route::post('/attendance/leave', [AttendanceController::class, 'applyLeave']); }); Route::get('/api/student/attendance', [AttendanceController::class, 'apiMonthData'])->middleware('auth'); Output ALL files with complete working code.

## 5.3  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | Student login redirects to /student/dashboard | ☐ |
| 2 | Dashboard shows correct attendance % from DB | ☐ |
| 3 | Sidebar collapses on mobile (360px) with overlay | ☐ |
| 4 | Profile photo upload: drag image → preview shown → submit → URL saved in DB | ☐ |
| 5 | Supabase Storage > profile-photos bucket shows uploaded file | ☐ |
| 6 | Attendance calendar: correct colors for present/absent/holiday | ☐ |
| 7 | Month navigation: clicking prev/next changes calendar data (AJAX) | ☐ |
| 8 | Module checkbox toggle persists to DB on click | ☐ |
| 9 | Progress ring SVG updates correctly when modules are checked | ☐ |
| 10 | Attendance < 75% shows red warning banner | ☐ |

| PART 6 | Student Dashboard — Reports, Results, Materials, Fees, Notifications |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | Complete student portal: weekly reports, exam results with charts, study materials, fee tracker, certificates, feedback, Supabase Realtime notices |
| Estimated Time | 3–4 days |
| Depends On | Part 5 complete |

## 6.1  Features to Build

- Weekly Progress Reports — timeline view, per-week: topics, assignments, quiz score, faculty remarks, rating. PDF download (signed URL from Supabase Storage)

- Exam Results — table of assessments + scores, rank in batch. Performance trend line chart (Chart.js). Download marksheet PDF

- Study Materials — list by course + module, search, bookmark, download count, signed URL download

- Fee Details — total/paid/balance, payment history table, download receipt PDFs

- Notice Board — batch-filtered, mark as read (Alpine.js), urgent badge, Supabase Realtime push

- Certificates — list issued certs, download PDF (signed URL), QR verify link

- Other Courses Discovery — carousel/grid of non-enrolled courses, one-click enquiry

- Feedback & Complaints — type selector, anonymous toggle, ticket ID, status tracker, reply viewer

- Google Review Button — redirect to Google Business page

- Account Settings — change password (OTP), notification preferences stored in site settings

## 6.2  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1-5 complete. TASK: Build Student Dashboard — Part B: Reports, Results, Materials, Fees, Notices, Certs, Feedback. WEEKLY REPORTS — GET /student/reports: - Load all weekly_reports for student, ordered by week_no desc - Timeline list: each week = card showing week_no, week_start date, topics_covered, assignments_done/total, quiz_score (with pass/fail badge), faculty remarks, star rating display - "Download PDF" button → GET /student/reports/{id}/pdf (Returns signed Supabase Storage URL for the report PDF — generated by admin in Part 8) EXAM RESULTS — GET /student/results: - Load all published marks with assessment names, sorted by date - Table: Assessment Name ¦ Date ¦ Score ¦ Max ¦ % ¦ Grade ¦ Rank ¦ Pass/Fail badge - Chart.js line chart: x-axis = assessment date, y-axis = percentage score Initialize with: @json($chartData) passed to Alpine.js, Chart.js via CDN - "Download Marksheet" button per row → signed URL STUDY MATERIALS — GET /student/materials: - Load materials for enrolled course, group by module_name - For each module: accordion (Alpine.js x-show) with files listed inside - Each file row: icon by type (PDF=red, PPT=orange, DOC=blue, MP4=purple), title, download count, "Download" button - GET /student/materials/{id}/download → increment download_count, return redirect to Supabase signed URL (5 min expiry) - Search: Alpine.js filter on title in real-time - Bookmark: POST /student/materials/{id}/bookmark → store in site_settings or separate bookmarks table FEE DETAILS — GET /student/fees: - Load: enrolment fee_total, fee_paid, payments list - Top cards: Total Fee ¦ Amount Paid ¦ Balance Due (red if >0) - Payment history table: Date ¦ Amount ¦ Mode ¦ Receipt No ¦ Download "Download Receipt" → GET /student/fees/receipts/{payment_id} Returns signed URL for receipt PDF from Supabase Storage - Installment plan section if applicable NOTICE BOARD — GET /student/notices: - Load notices filtered by: target_type=all OR (target_type=batch AND target_id=student.batch_id) - Urgent notices: red left border + "URGENT" badge at top - Mark as read: Alpine.js strikes through title on click, POST /student/notices/{id}/read SUPABASE REALTIME: In student layout header, include resources/js/realtime.js: import createClient from supabase-js, subscribe to notices table INSERT events On new notice: show toast "New Notice: {title}" (slide up from bottom, auto-dismiss 5s) Show badge count on "Notices" sidebar link CERTIFICATES — GET /student/certificates: - List issued certificates with cert_no, course_name, issue_date, status - "Download PDF" → signed URL from Supabase Storage - "Verify" link → GET /verify/{qr_token} (public route, shows certificate details) OTHER COURSES — GET /student/explore: - Load published courses the student is NOT enrolled in - Display as responsive grid (same course-card component) - "Enquire" button → POST /student/explore/enquire → stores in enquiries table FEEDBACK & COMPLAINTS — GET /student/feedback: Form (POST /student/feedback): Type selector: General / Faculty / Course / Complaint / Suggestion (tabs, Alpine.js) Star rating picker (Alpine.js SVG stars) Anonymous toggle (checkbox) Comment textarea (max 1000 chars, live char counter) On submit: store in feedback table, assign ticket ID (FB-YYYYMMDD-XXXX) My Submissions list: each submission shows ticket ID, type, status badge, admin reply (if any) in green box ACCOUNT SETTINGS — GET /student/settings: - Change Password: current password + new password + OTP verify - Notification preferences: checkboxes for Email, SMS, In-app (stored in site_settings) - Language preference: Odia / English (stored in session) Install: npm install @supabase/supabase-js (for realtime.js) Add to resources/js/app.js: import "./realtime.js" Output ALL files with complete working code.

## 6.3  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | Weekly reports list shows all weeks with faculty remarks | ☐ |
| 2 | Chart.js line chart renders correctly on results page | ☐ |
| 3 | Material download increments download_count in DB | ☐ |
| 4 | Supabase signed URL for materials expires in 5 minutes | ☐ |
| 5 | Fee balance card shows correct balance (fee_total - fee_paid) | ☐ |
| 6 | Create a notice in Supabase SQL → toast appears in student browser within 2 seconds | ☐ |
| 7 | Certificate "Verify" public link shows cert details for valid qr_token | ☐ |
| 8 | Feedback form: anonymous submission — admin will see "Anonymous" as student name | ☐ |
| 9 | Feedback ticket ID generated and shown to student | ☐ |
| 10 | Account settings: change password flow requires OTP verification | ☐ |

| PART 7 | Redis Queue System — All Background Jobs |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | All 11 queue jobs implemented. Worker service processes jobs from Redis. Scheduler runs daily/weekly tasks. |
| Output | php artisan queue:work processes jobs. Emails arrive in inbox. PDFs generated and uploaded to Supabase Storage. |
| Estimated Time | 2–3 days |
| Depends On | Parts 1–3 (auth + DB + Supabase Storage needed) |

## 7.1  All Jobs to Build

| Job Class | Queue Priority | Trigger | What It Does |
| --- | --- | --- | --- |
| SendOtpJob | critical | Register / forgot password | Sends OTP SMS via Twilio. 3 retries. 30s timeout. |
| SendWelcomeEmailJob | high | New student registered | Sends welcome email with login URL and student code. |
| SendPaymentReceiptJob | high | Admin records payment | Generates DOMPDF receipt, uploads to Supabase receipts bucket, emails student. |
| GenerateCertificatePdfJob | high | Admin issues certificate | Renders cert Blade→DOMPDF, uploads to Supabase certificates bucket, SMS student. |
| GenerateWeeklyReportPdfJob | default | Admin publishes week report | Renders report PDF, uploads to Supabase, emails student. |
| GenerateMarksheetJob | default | Admin publishes results | Renders marksheet PDF, uploads to Supabase materials bucket. |
| SendNoticeNotificationJob | default | Admin creates notice | Emails/SMS to all students in target batch. |
| SendResultNotificationJob | high | Admin publishes assessment | SMS to batch students: "Your result for {name} is published." |
| SendFeeReminderJob | default | Scheduler — every Monday 9am | Queries students with fee_balance > 0 → sends SMS reminder. |
| SendAttendanceLowAlertJob | default | Scheduler — daily 8am | Queries students below 75% → sends SMS + in-app alert. |
| AcknowledgeEnquiryJob | default | Admission form submitted | Emails applicant with enquiry reference number. |

## 7.2  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1-6 complete. Stack: Laravel 11, Supabase PostgreSQL, Supabase Storage, Redis, DOMPDF, Twilio. QUEUE_CONNECTION=redis is set. Worker Railway service runs: php artisan queue:work redis TASK: Build ALL 11 queue jobs and all PDF Blade templates. SETUP: Run: composer require barryvdh/laravel-dompdf twilio/sdk Run: php artisan vendor:publish --tag=dompdf-config Create app/Services/SmsService.php: - Constructor: Twilio REST Client using TWILIO_SID, TWILIO_TOKEN, TWILIO_FROM env - Method: send(string $to, string $message): void Format phone: prepend +91 if not already international format Call: $client->messages->create($to, ['from' => $from, 'body' => $message]) - Catch TwilioException: Log::error(), do not rethrow (SMS failure should not fail job) CREATE ALL 11 JOBS in app/Jobs/: SendOtpJob: - Queue: critical. Tries: 3. Timeout: 30. Backoff: [5, 30, 60]. - Constructor: string $phone, string $otp - Handle: app(SmsService::class)->send($phone, "Your PCA OTP is: {$otp}. Valid for 10 minutes.") SendWelcomeEmailJob: - Queue: high. Tries: 3. - Constructor: int $userId - Handle: load user, Mail::to($user->email)->send(new WelcomeMail($user)) - Create app/Mail/WelcomeMail.php with resources/views/emails/welcome.blade.php Email template: academy logo, "Welcome {name}!", student_code, login button, contact info SendPaymentReceiptJob: - Queue: high. Tries: 3. Timeout: 120. - Constructor: int $paymentId - Handle: 1. Load payment with enrolment.student.user and enrolment.course 2. Generate PDF: $pdf = PDF::loadView("pdfs.receipt", compact("payment"))->output() 3. Upload to Supabase: bucket="receipts", path="receipts/{receipt_no}.pdf" Use app(SupabaseStorageService::class)->uploadRaw($bucket, $path, $content, "application/pdf") 4. Save signed URL (24h) to payments.receipt_url 5. Mail::to($email)->send(new PaymentReceiptMail($payment, $pdf)) Attach PDF inline: $mail->attachData($pdf, "receipt-{$no}.pdf", ["mime"=>"application/pdf"]) GenerateCertificatePdfJob: - Queue: high. Tries: 3. Timeout: 120. - Handle: 1. Load certificate with student and course 2. PDF::loadView("pdfs.certificate", compact("certificate"))->setPaper("a4","landscape")->output() 3. Upload to "certificates" bucket: "cert-{cert_no}.pdf" 4. Update certificates.file_url with signed URL 5. SmsService: "Your {course} certificate is ready! Download from your dashboard." GenerateWeeklyReportPdfJob, GenerateMarksheetJob: - Similar pattern: load data → render Blade PDF view → upload to Supabase → save URL SendNoticeNotificationJob: - Constructor: int $noticeId - Load notice with target students (by target_type and target_id) - If target_type=all: get all active students; if batch: get batch students - Foreach student: dispatch SendStudentNoticeSms (nested dispatch) OR bulk send - Email: Mail::to($emails)->send(new NoticeEmail($notice)) SendFeeReminderJob (Scheduled): - Query: students with active enrolments where (fee_total - fee_paid) > 0 - Foreach: SmsService->send("Your fee balance is ₹{balance}. Please pay by {due_date}.") SendAttendanceLowAlertJob (Scheduled): - Calculate attendance % per student for current month - Foreach student < 75%: SmsService->send("Low attendance alert: {pct}%. Min required: 75%.") AcknowledgeEnquiryJob: - Mail::to($enquiry->email)->send(new EnquiryAckMail($enquiry)) CREATE PDF BLADE TEMPLATES in resources/views/pdfs/: receipt.blade.php: - A4 paper, inline CSS only (no external CSS — DOMPDF requirement) - Academy letterhead: logo text "PCA", name, address, phone - Table: Receipt No, Date, Student Name, Course, Amount, Mode, Balance - "Thank you for your payment" footer certificate.blade.php (A4 landscape): - Decorative border, academy logo area, "Certificate of Completion" - "This is to certify that {student_name} has successfully completed {course_name}" - Date, Certificate No, QR code image (use $certificate->qr_token to generate URL) - Director signature block marksheet.blade.php: - Student info header, assessment table with marks/grade/rank - Overall percentage, pass/fail result SCHEDULED COMMANDS — routes/console.php (Laravel 11): Schedule::job(new SendFeeReminderJob())->weeklyOn(1, "09:00"); // Monday 9am Schedule::job(new SendAttendanceLowAlertJob())->dailyAt("08:00"); Schedule::command("queue:prune-failed --hours=72")->daily(); Output ALL files with complete working code.

## 7.3  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | php artisan queue:work processes jobs from Redis without errors | ☐ |
| 2 | Dispatch test: SendOtpJob::dispatch("+91XXXXXXXXXX", "123456") — SMS received | ☐ |
| 3 | SendPaymentReceiptJob: receipt PDF generated, appears in Supabase receipts bucket | ☐ |
| 4 | GenerateCertificatePdfJob: certificate PDF uploaded to Supabase certificates bucket | ☐ |
| 5 | Failed job appears in failed_jobs table after error (test by breaking SMS credentials) | ☐ |
| 6 | pdf.receipt Blade renders to valid PDF via PDF::loadView("pdfs.receipt", ...)->save() | ☐ |
| 7 | Scheduler: php artisan schedule:run runs SendFeeReminderJob on Monday | ☐ |
| 8 | AcknowledgeEnquiryJob email arrives in inbox after form submission | ☐ |
| 9 | Queue worker Railway service shows "Active" in Railway dashboard | ☐ |
| 10 | Scheduler Railway service shows "Active" in Railway dashboard | ☐ |

| PART 8 | Admin Dashboard — Student, Batch, Course, Attendance, Results |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | Core admin panel: student management (CRUD), batch creation, course management, attendance marking, results entry |
| Output | Admin can list/search students, edit full profiles, create batches, mark attendance batch-wise, enter and publish results. |
| Estimated Time | 4–5 days |
| Depends On | Parts 1–3, 7 (queue jobs needed for notifications) |

## 8.1  Features to Build

- Admin layout: separate from student layout, uses admin-frontend service on admin.padmabatiacademy.in

- Admin Dashboard Home: KPI cards, enrolment bar chart (Chart.js), course distribution donut chart

- Student Management: server-side paginated table, search, filter by course/batch/status, view/edit full profile

- Admin can update: any student field, course, batch, attendance, marks, progress, status

- Batch Management: create batch (all fields), batch calendar view, add/remove students

- Course Management: create/edit/publish courses, upload feature image to Supabase Storage

- Attendance: select batch + date → mark each student P/A/L/H, bulk "mark all present" toggle

- Results: create assessment → enter marks per student → auto grade/pass-fail → publish → dispatches notification job

- Enquiry Inbox: view form submissions, update status, notes, convert to student record

## 8.2  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1-7 complete. This is the admin-frontend + admin-backend services (SEPARATE from student portal). admin.padmabatiacademy.in connects to admin-api.padmabatiacademy.in. TASK: Build Admin Dashboard — Part A: Students, Batches, Courses, Attendance, Results, Enquiries. ADMIN LAYOUT — resources/views/layouts/admin.blade.php: - Same fixed top navbar but with "ADMIN PANEL" label, navy bg - Left sidebar (260px, navy bg): Sections with titles: OVERVIEW: Dashboard ACADEMICS: Students, Batches, Courses, Attendance, Results COMMUNICATION: Notices, Materials, Feedback, Enquiries CONTENT: Gallery, Reviews SETTINGS: Site Settings, Social Links, Staff, Reports - Active link: amber text + amber-tinted bg - Badge on Feedback link showing open count, Enquiries link showing new count ADMIN HOME — GET /admin/dashboard: KPI Cards (grid 2-col mobile, 4-col lg): Total Students (active enrolments count) Revenue This Month (sum of payments.amount WHERE month = current) Pending Fees (sum of fee_total - fee_paid WHERE status=active) Open Complaints (count feedback WHERE status=open AND type=complaint) Charts (require Chart.js via CDN): Bar chart: Monthly enrolments (last 6 months) — count enrolments per month Donut chart: Students by course — count per course_id Recent activity: last 10 activity_log records Quick actions: Add Student / Create Batch / Create Notice / View Complaints STUDENT MANAGEMENT — GET /admin/students: Server-side paginated table (15 per page): Columns: Photo+Name, Student Code, Phone, Enrolled Course, Batch, Status, Actions Search: GET /admin/students?search=X — ILIKE on name, phone, student_code Filters: course_id, batch_id, status (dropdowns in filter bar) Actions per row: View, Edit, Suspend/Activate toggle Bulk export: "Export CSV" button → generates CSV of filtered results STUDENT VIEW/EDIT — GET /admin/students/{id}, PUT /admin/students/{id}: Full profile form with ALL fields editable: User section: name, email, phone, status Student section: father_name, mother_name, dob, gender, address, qualification Enrolled Course section: change course dropdown, change batch dropdown Fee section: fee_total edit, add payment (name, amount, mode, date) Progress section: module checkboxes (from course syllabus JSONB) Attendance section: link to attendance view filtered by student On save: update user + student tables, log activity with causedBy(admin) BATCH MANAGEMENT — GET /admin/batches: List all batches with course, faculty, dates, capacity, enrolled count, status badge Create Batch form: name, course (dropdown), faculty (dropdown from staff), start_date, end_date, schedule (days of week + time — Alpine.js multi-select), capacity, room, status Edit batch: same form Batch detail: list enrolled students, remove student, add student (search modal) Duplicate batch: copy all fields except dates COURSE MANAGEMENT — GET /admin/courses: List: name, category badge, duration, fee, status badge, visibility toggle Create/Edit Course form: name, slug (auto-generated from name, editable), code, category, duration_months, fee, description (textarea), icon (emoji picker or text input), syllabus (dynamic module builder: add/remove/reorder modules with Alpine.js) feature_image: file upload → Supabase Storage gallery bucket (or separate course-images bucket) certificate_type (text), status (draft/published/archived), show_on_website (toggle) ATTENDANCE — GET /admin/attendance: Step 1: Select Batch + Date (form → POST → redirect to marking form) Step 2: Mark attendance form: List all students in selected batch "Mark All Present" toggle at top (Alpine.js: sets all to P) Per student: P / A / L / H radio buttons (styled as pill badges) Submit: POST /admin/attendance/mark → upsert attendance records Bulk export: GET /admin/attendance/export?batch_id=X&month=Y → Excel download RESULTS — GET /admin/results: Create Assessment: name, course, batch, date, max_marks, pass_marks Enter Marks: GET /admin/results/{id}/marks Table of all batch students, input field per student for marks_obtained Auto-calculate: grade (A/B/C/D/F based on %), pass/fail, rank (after all entered) Save draft → save marks without publishing Publish: POST /admin/results/{id}/publish → set published_at = now() → dispatch SendResultNotificationJob → dispatch GenerateMarksheetJob for each student ENQUIRY INBOX — GET /admin/enquiries: Table: Name, Phone, Course Interest, Submitted Date, Status badge Status filter: new/contacted/admitted/not_interested Click enquiry: detail panel with all fields + notes textarea (POST /admin/enquiries/{id}/notes) Status update: dropdown per row "Convert to Student" button: opens modal with pre-filled student form, on submit: creates user + student + enrolment, updates enquiry.converted_student_id Output ALL admin controllers, views, routes with complete working code. Use admin-backend service for API routes (admin-api.padmabatiacademy.in). Use admin-frontend service for Blade-rendered pages.

## 8.3  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | GET admin.padmabatiacademy.in/admin/dashboard shows KPI cards with real data | ☐ |
| 2 | Student table: search "Rajan" filters results without page reload | ☐ |
| 3 | Admin edits student phone → DB updated → activity_log has record | ☐ |
| 4 | Create batch: all fields save, batch appears in batch list | ☐ |
| 5 | Attendance marking: select batch + date → mark 5 students → check attendance table in Supabase | ☐ |
| 6 | Publish results → SendResultNotificationJob dispatched → appears in Redis queue | ☐ |
| 7 | Convert enquiry to student: new user appears in students table with correct enrolment | ☐ |
| 8 | Admin from non-whitelisted IP gets 403 (test by temporarily setting ADMIN_ALLOWED_IPS) | ☐ |
| 9 | Chart.js bar chart shows correct monthly enrolment counts | ☐ |
| 10 | Course create: feature image uploaded to Supabase Storage, URL saved in courses.feature_image_url | ☐ |

| PART 9 | Admin Dashboard — Content, Settings, Reports, JustDial Sync |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | Complete admin panel: notices, materials, gallery, fee recording, certificates, feedback management, reports, CMS, site settings, social links, Google Map, JustDial sync |
| Estimated Time | 3–4 days |
| Depends On | Part 8 complete |

## 9.1  Features to Build

- Notices management: create (with schedule), target batch/course/all, upload PDF, publish/archive

- Study Materials upload: upload to Supabase materials bucket, associate with course + module

- Fee & Payments: record payment → dispatch receipt job, view fee collection report

- Certificates: generate, assign cert_no + qr_token, dispatch PDF job, view issue register

- Weekly Progress: enter remarks + rating per student per week

- Feedback & Complaints: view all, reply (updates feedback.reply), resolve with note, assign

- Gallery Management: upload photos to Supabase gallery bucket, toggle visibility, reorder

- Reports: enrolment, fee collection, attendance, results — export Excel + PDF

- CMS: edit hero title/desc, about text, testimonials — stored in site_settings

- Site Settings: academy name, address, phone, email, logo, google_map_url

- Social Media Links: add/edit/delete all platforms — stored in site_settings

- Staff Management: add/edit/assign staff to batches

- JustDial Sync: button triggers JustDialService::fetchProfile(), shows result

## 9.2  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1-8 complete. TASK: Build Admin Dashboard — Part B: Content, Settings, Reports, JustDial Sync. NOTICES — GET /admin/notices: List with title, type badge, target, publish_at, status (scheduled/published/archived) Create/Edit Notice: title, type (urgent/info/exam/event/holiday), content (rich textarea), target_type (all/course/batch) + conditional target_id dropdown (Alpine.js show/hide) attachment PDF upload → Supabase notices bucket publish_at datetime picker (schedule future notices) On create: if publish_at <= now(): set published, dispatch SendNoticeNotificationJob Archive: set archived_at = now() MATERIALS — GET /admin/materials: List by course, with download count, file type icon, storage path Upload form: title, course (dropdown), module_name (text or dropdown of existing modules), file input (mimes: pdf,pptx,docx,mp4, max 50MB) On upload: store to Supabase materials bucket, path = "course-{id}/{random_hex}.{ext}" save to materials table Delete: remove from Supabase + DB FEES & PAYMENTS — GET /admin/payments: Record Payment form (per student): Select student (search dropdown), amount, mode (cash/online/upi/cheque), date, receipt_no (auto-generated: RCP-YYYYMMDD-XXXX) On submit: create payment record, dispatch SendPaymentReceiptJob Fee collection summary: total collected today / this month / this year Pending dues: list students with balance > 0, sortable by amount CERTIFICATES — GET /admin/certificates: Issue Certificate form: Select student (must have completed enrolment), auto-populate course cert_no auto-generated: PCACERT-YYYY-XXXXX qr_token: bin2hex(random_bytes(16)) On submit: create certificate record, dispatch GenerateCertificatePdfJob, update enrolments.cert_issued = true Issue register: table of all issued certs with student, course, date, download, revoke WEEKLY PROGRESS — GET /admin/progress: Select batch → see all students for current/past weeks Batch entry form: for each student: topics (textarea), assignments_done, assignments_total, quiz_score (number), remarks (textarea), rating (1-5 star picker) On save: upsert weekly_reports, dispatch GenerateWeeklyReportPdfJob FEEDBACK MANAGEMENT — GET /admin/feedback: Table: student (or Anonymous), type badge, rating stars, comment preview, status badge, date Filters: type, status Click row: detail panel shows full comment + reply form Reply: POST /admin/feedback/{id}/reply → update feedback.reply + replied_by + replied_at Resolve: POST /admin/feedback/{id}/resolve → status = resolved Complaint count badge in sidebar updates dynamically GALLERY — GET /admin/gallery: Grid of all photos with category, visibility toggle, delete button Upload: multiple file select, category tag, caption Each file → Supabase gallery bucket, path = "gallery/{random_hex}.{ext}" Toggle public: update gallery.is_public Reorder: drag-and-drop (Alpine.js Sortable.js), PATCH /admin/gallery/reorder REPORTS — GET /admin/reports: Report type selector (tabs): Enrolment / Fee / Attendance / Results Each report: date range filter (from/to) + batch/course filter Display as table in browser AND "Export Excel" button Install: composer require maatwebsite/excel Each export: dedicated Export class (Laravel Excel) → download as .xlsx CMS / SITE SETTINGS — GET /admin/settings: Form saving to site_settings table (key-value): Tab 1 - General: academy_name, tagline, address, phone, email, whatsapp Tab 2 - Homepage: hero_title, hero_desc, hero_image (Supabase upload) Tab 3 - Social Links: facebook_url, instagram_url, youtube_url, telegram_url, linkedin_url Tab 4 - Map: google_map_url (paste embed URL), preview iframe Tab 5 - JustDial: show cached data, "Sync Now" button Tab 6 - Email Templates: welcome_email_subject, fee_reminder_text, otp_sms_template Save: foreach key => value: DB::table("site_settings")->upsert(..., ["key"], ["value","updated_at"]) JUSTDIAL SYNC — POST /admin/settings/justdial-sync: Call JustDialService::fetchProfile() Return JSON: {success: true, data: {name, rating, address, ...}} Show result in Alpine.js component on settings page STAFF MANAGEMENT — GET /admin/staff: List, Create, Edit staff members Assign staff to batches (multi-select) Output ALL files with complete working code.

## 9.3  Test Checklist

| # | Test | Pass? |
| --- | --- | --- |
| 1 | Create notice targeted at a batch → student in that batch sees it (check DB + realtime) | ☐ |
| 2 | Upload material: file appears in Supabase materials bucket, download count starts at 0 | ☐ |
| 3 | Record payment → SendPaymentReceiptJob dispatched → PDF in Supabase receipts bucket | ☐ |
| 4 | Issue certificate → cert_no + qr_token generated → GET /verify/{qr_token} shows cert info | ☐ |
| 5 | JustDial Sync button returns data (or cached fallback if 403) | ☐ |
| 6 | Site Settings > Social Links: save Facebook URL → appears in footer of public site | ☐ |
| 7 | Site Settings > Map: save Google Map URL → appears in contact page iframe | ☐ |
| 8 | Gallery upload: photo appears in Supabase gallery bucket + shows on public /gallery page | ☐ |
| 9 | Export Excel report: .xlsx file downloads and opens correctly | ☐ |
| 10 | Feedback reply: admin reply appears in student's /student/feedback submissions list | ☐ |

| PART 10 | Security Hardening, Performance & Final Production Deployment |
| --- | --- |

| Attribute | Detail |
| --- | --- |
| Goal | All security measures applied, performance optimized, all 6 Railway services deployed to production with custom domains + SSL, full test pass |
| Output | Live website on padmabatiacademy.in. Security scan passes. Lighthouse score > 80 mobile. |
| Estimated Time | 2–3 days |
| Depends On | All Parts 1–9 complete |

## 10.1  Security Items to Apply

| Layer | What to Apply | File / Location |
| --- | --- | --- |
| XSS Output | Verify ALL Blade views use {{ }} not {!! !!} for user data. Search codebase for {!! and audit each usage. | All blade files |
| XSS DOM | Add DOMPurify to resources/js/app.js. Replace all innerHTML with textContent in Alpine.js. Audit all JS. | resources/js/ |
| CSP Header | Add full Content-Security-Policy header in nginx.conf with actual Supabase URL in connect-src | docker/nginx.conf |
| SQL Injection | Audit all DB queries: zero string interpolation. Run php artisan db:check (custom command). | All Controllers |
| CSRF | Verify @csrf in every Blade form. Verify axios has X-CSRF-TOKEN header. | All form views |
| Rate Limiting | Test login lockout (5 attempts), OTP limit (3/10min). Verify 429 responses. | AuthController |
| Session Security | config/session.php: secure=true, httponly=true, same_site=strict. Verify in browser DevTools. | config/session.php |
| File Uploads | Test uploading .php file — should reject. Test >2MB photo — should reject. | UploadController |
| Admin IP | Set ADMIN_ALLOWED_IPS in Railway admin-api service. Test from different IP. | Railway env vars |
| Error Pages | Create 403.blade.php, 404.blade.php, 500.blade.php — no stack traces, branded error pages. | resources/views/errors/ |
| Supabase Keys | Verify SUPABASE_SERVICE_KEY never appears in any frontend response or JS bundle. | All controllers |
| APP_DEBUG | Verify APP_DEBUG=false in all Railway services. Test that errors show generic message. | Railway env vars |

## 10.2  Performance Optimizations

- OPcache: verify opcache.enable=1, validate_timestamps=0 in php.ini (production only)

- Nginx gzip: verify gzip on for text/html, application/json, text/css, application/javascript

- Cache DB queries: Redis cache for site_settings (1 hour TTL), course list (30 min)

- Lazy load images: add loading="lazy" to all <img> tags in Blade

- Tailwind CSS: verify npm run build produces purged CSS (not full 3MB file)

- Database indexes: verify indexes exist on all FK columns and frequently queried columns

- Route/config/view cache: php artisan optimize runs in Dockerfile (already added in Part 1)

- Redis for sessions: verify SESSION_DRIVER=redis (not database or file)

## 10.3  Final Production Deployment Steps

# 1. Run final migrations on production Supabase php artisan migrate --force # 2. Seed production defaults (NOT demo data) php artisan db:seed --class=ProductionSeeder # 3. Verify all Railway services are deployed from main branch # Railway Dashboard > Each service > Deployments > latest = success # 4. Set all env variables in Railway dashboard for each service # (Use .env.example as checklist) # 5. Test health endpoints curl https://api.padmabatiacademy.in/api/health curl https://admin-api.padmabatiacademy.in/api/health # 6. Verify HTTPS on all domains curl -I https://www.padmabatiacademy.in ¦ grep -i strict # Should show: Strict-Transport-Security: max-age=63072000 # 7. Run security header check # Visit: https://securityheaders.com/?q=padmabatiacademy.in # Target grade: A or A+ # 8. Test Supabase Realtime # Open student dashboard in browser # In Supabase SQL Editor: INSERT INTO notices (title, ...) VALUES (...) # Toast should appear in student browser within 2 seconds # 9. Run Lighthouse audit # Chrome DevTools > Lighthouse > Mobile # Target: Performance > 80, Accessibility > 90 # 10. Final: verify admin domain completely inaccessible from student portal origin curl -H "Origin: https://www.padmabatiacademy.in" https://admin-api.padmabatiacademy.in/api/health # Should return: CORS error (not allowed from student origin)

## 10.4  AI Prompt

▶ AI PROMPT TO USE:

Context: Padmabati Computer Academy. Parts 1-9 complete. Full website is built. TASK: Apply all security hardening and performance optimizations for production. 1. XSS AUDIT: - Search all .blade.php files for {!! — audit each usage: If it renders user-submitted data: wrap in HTMLPurifier::clean() first Install: composer require ezyang/htmlpurifier Create app/Helpers/Purify.php: class Purify { public static function clean($html) { ... } } - Add DOMPurify to resources/js/app.js: npm install dompurify Wrap all innerHTML assignments with DOMPurify.sanitize() 2. CONTENT SECURITY POLICY: Update docker/nginx.conf — add to server block: add_header Content-Security-Policy " default-src 'self'; script-src 'self' https://cdn.jsdelivr.net https://cdnjs.cloudflare.com https://maps.googleapis.com; style-src 'self' 'unsafe-inline' https://fonts.googleapis.com; font-src 'self' https://fonts.gstatic.com; img-src 'self' data: https://{YOUR_SUPABASE_ID}.supabase.co; connect-src 'self' https://{YOUR_SUPABASE_ID}.supabase.co wss://{YOUR_SUPABASE_ID}.supabase.co https://api.padmabatiacademy.in; frame-ancestors 'none'; form-action 'self'; base-uri 'self'; " always; 3. SECURITY HEADERS — add to ALL nginx.conf files: add_header X-Frame-Options "DENY" always; add_header X-Content-Type-Options "nosniff" always; add_header Referrer-Policy "strict-origin-when-cross-origin" always; add_header Permissions-Policy "camera=(), microphone=(), geolocation=()" always; add_header Strict-Transport-Security "max-age=63072000; includeSubDomains; preload" always; server_tokens off; 4. REDIS CACHING — add to controllers: HomeController@index: Cache::remember("home_courses", 1800, fn() => Course::where...) Cache::remember("site_settings", 3600, fn() => DB::table("site_settings")->get()->keyBy("key")) GalleryController@index: Cache::remember("gallery_public", 3600, ...) On admin update to courses/settings/gallery: Cache::forget("home_courses") etc. 5. ERROR PAGES — create resources/views/errors/: 403.blade.php: "Access Denied" — branded, links to home 404.blade.php: "Page Not Found" — branded, search box 500.blade.php: "Server Error — We are fixing it" — no stack trace, contact info All extend layouts/public.blade.php 6. PRODUCTION SEEDER — database/seeders/ProductionSeeder.php: Creates ONLY: 1 super_admin: name="PCA Admin", email=admin@padmabatiacademy.in, password=hashed strong password site_settings: academy_name, address="Bonth Chhak, Bhadrak, Odisha", phone, email, justdial_rating=4.9, justdial_url=https://jsdl.in/DT-9951SGMUNWG NO sample courses or students in production seeder 7. DATABASE INDEXES — create new migration: add_index on: attendance(student_id), attendance(batch_id), attendance(date) add_index on: marks(assessment_id), marks(student_id) add_index on: notices(publish_at), notices(target_type) add_index on: materials(course_id) add_index on: feedback(status), feedback(type) add_index on: payments(enrolment_id) GIN index on courses(syllabus) for JSONB querying 8. IMAGE LAZY LOADING — update all blade views: All <img> tags: add loading="lazy" attribute Gallery images: use width and height attributes to prevent layout shift 9. PERFORMANCE CHECK — add to HomeController: Add response time logging middleware (optional): Log::debug("Home page load: ".round((microtime(true) - LARAVEL_START) * 1000)."ms"); 10. FINAL DEPLOY COMMAND — create Makefile in project root: deploy: git push origin main # Railway auto-deploys on push echo "Deployed. Checking health..." curl https://api.padmabatiacademy.in/api/health Output ALL changes with complete working code.

## 10.5  FINAL Master Test Checklist

| # | Final Test | Pass? |
| --- | --- | --- |
| 1 | https://www.padmabatiacademy.in loads on mobile (360px) without horizontal scroll | ☐ |
| 2 | https://securityheaders.com gives grade A on all 4 domains | ☐ |
| 3 | APP_DEBUG=false verified — errors show "Server Error" not stack trace | ☐ |
| 4 | Register → OTP → Login → Dashboard: full flow works end-to-end | ☐ |
| 5 | Upload .php file in gallery: rejected with 422 error | ☐ |
| 6 | Login 6 times: 6th attempt blocked with 429 Too Many Attempts | ☐ |
| 7 | Admin URL not accessible from student browser (CORS blocked) | ☐ |
| 8 | Supabase Realtime: new notice appears in student browser within 2 seconds | ☐ |
| 9 | Payment receipt PDF emailed to student after admin records payment | ☐ |
| 10 | Certificate PDF downloads with QR code, verify URL works | ☐ |
| 11 | All 6 Railway services show "Active + Healthy" in Railway dashboard | ☐ |
| 12 | Lighthouse Mobile score > 80 on homepage | ☐ |
| 13 | JustDial rating (4.9★) appears on homepage hero section | ☐ |
| 14 | Admin social media link update → footer of public site shows new link | ☐ |
| 15 | SUPABASE_SERVICE_KEY does not appear anywhere in browser network tab | ☐ |

⚡ QUICK REFERENCE CARD

| Part | What AI Builds | Key Output | Time |
| --- | --- | --- | --- |
| Part 1 | Docker, Nginx, Railway 6 services, Supabase project | 6 services live, /api/health = 200 | 1–2 days |
| Part 2 | 20 DB migrations, Supabase RLS, seeders | All tables in Supabase, migrations clean | 1–2 days |
| Part 3 | Register, Login, OTP, JWT, role middleware | Auth flow end-to-end working | 2–3 days |
| Part 4 | 10 public pages: Home, Courses, Gallery, Contact... | Public site live, mobile-first | 5–7 days |
| Part 5 | Student sidebar, profile, courses, attendance calendar | Student dashboard core working | 4–5 days |
| Part 6 | Reports, results+Chart.js, materials, fees, Realtime | Full student portal complete | 3–4 days |
| Part 7 | 11 Redis queue jobs, PDF Blade templates, scheduler | Background jobs processing | 2–3 days |
| Part 8 | Admin: students, batches, courses, attendance, results | Admin core operations working | 4–5 days |
| Part 9 | Admin: notices, materials, gallery, settings, reports, JustDial | Full admin panel complete | 3–4 days |
| Part 10 | Security hardening, caching, indexes, production deploy | Live on padmabatiacademy.in | 2–3 days |
| TOTAL | — | — | 27–38 days |

START: Give Part 1 prompt to AI → complete checklist → commit to git → give Part 2 → repeat. Do NOT skip any part.